## Slide 1
EEARS 口說診斷
2026-10-05 實作進度報告
今日重點：把 read-aloud 評分從 Web Speech API transcript 推進到 forced alignment evidence，並為發音與開放題研究資料建立可延伸的 evidence schema。
Prepared for project discussion
Forced alignment
Pronunciation evidence
NLP evidence
Research export
Notes: Source: current EEARS repository changes completed on 2026-10-05.

## Slide 2
Why the engine needed another layer
目前評分問題
01
Web Speech API 適合 demo，不適合作為主要評分依據
它只提供 transcript，容易受瀏覽器、口音、網路與辨識格式影響。
02
Read-aloud 題本來有目標文字
系統應該把錄音對齊到題目文字，而不是只比較 ASR 逐字稿。
03
發音能力需要 acoustic evidence
完成度、word timing、confidence、phoneme boundaries 會比單純文字比對更接近口說構念。
04
開放題需要內容與語言 evidence
圖片描述、短答、意見題要看 task achievement、idea development、vocabulary、grammar、coherence。
EEARS speaking diagnostic progress 02
Notes: Context: user testing showed transcript mismatch and student-side UX issues. The engineering direction is to use forced alignment for controlled read-aloud and transcript/NLP evidence for constructed responses.

## Slide 3
Scoring architecture
今日完成的評分架構
題型 | 核心 evidence | 新增 scoring | 目前狀態
Read-aloud | Forced alignment word results | completionPercent, pronunciationPercent | 已接入 backend 與前端顯示
Pronunciation | Word timing, confidence, phone evidence | wordAcousticEvidence, phonemeEvidence | word-level active, phoneme-ready
Open response | ASR transcript plus NLP proxy | taskAchievementPercent, ideaDevelopmentPercent | 已接入資料結構與 CSV
Research layer | features plus human ratings | correlation-ready export | 已擴充 CSV 欄位
現在的 scoring model 仍是 pilot model。它的價值在於開始穩定收集可解釋 evidence，後續再用老師評分校準權重。
EEARS speaking diagnostic progress 03
Notes: Local source files: reservation-backend/services/speakingDiagnosticService.js, reservation-backend/services/speakingForcedAlignmentService.js.

## Slide 4
Forced alignment
Read-aloud scoring path
01
錄音與題目文字一起送進 aligner
目標文字已知，系統可以檢查每個 target word 是否出現在音訊中。
02
Word completion 改看 alignment coverage
alignmentCompletionRate 會優先於 transcriptCompletionRate。
03
語速可由 aligned word count 補足
當 Web Speech transcript 缺失時，fluency evidence 不會整個變空。
04
前台錄音中不再即時標錯
學生停止錄音後自動送出，分析完成後才顯示 word-level result。
EEARS speaking diagnostic progress 04
Notes: Implementation detail: buildAlignmentWordResults now keeps startMs, endMs, durationMs, confidence and source for each aligned word.

## Slide 5
Word-level now, phoneme-level ready
Pronunciation evidence
Evidence | 目前資料 | 用途 | 限制
Word acoustic | duration, expectedDuration, confidence, gaps | 找低信心字與異常音長 | 需要 real alignment
Phoneme evidence | phone, start/end, confidence | 未來算 phoneme accuracy 或 GOP | aligner 需回傳 phones
Pronunciation score | coverage plus word/phone confidence | 納入 read-aloud overall | 目前不是校準後分數
Completion | Pronunciation | Fluency | Pace | Pause
35% | 25% | 20% | 10% | 10%
EEARS speaking diagnostic progress 05
Notes: Weighting shown reflects today's pilot formula in weightedReadAloudOverall. It is not a calibrated CEFR scoring model.

## Slide 6
ASR transcript plus NLP proxy
Open-response evidence
開放題目前先使用低成本、可解釋的 proxy，讓資料可以開始收集；之後可以把 lexical overlap proxy 換成 BERT 或 sentence-transformer embeddings。
Construct | 今日新增欄位 | 解釋
Task achievement | taskAchievementProxy | 題目關鍵詞覆蓋、回答長度與題型特徵
Idea development | ideaDevelopmentProxy | 理由、例子、對比與 discourse markers
Coherence | discourseOrganizationProxy | 沿用 transcriptEvidence 的 coherence proxy
Embedding-ready | embeddingProxy | 先保存 method 與 matchedKeywords，未來可接模型
EEARS speaking diagnostic progress 06
Notes: The deck describes proxy evidence only. No external embedding model or paid ASR API was added today.

## Slide 7
Student, admin and research export
System surfaces
學生端
停止錄音後自動送出。Read-aloud 顯示發音清晰度；開放題顯示任務達成與想法發展。
後台評分頁
新增 Pronunciation、Task achievement、Idea development，以及 word acoustic、phones、task relevance 等 evidence。
研究 CSV
新增 pronunciation_percent、word_acoustic_score、phoneme summary、task relevance、idea development 等欄位。
主要修改檔案
speakingDiagnosticService.js
speakingForcedAlignmentService.js
SpeakingDiagnosticPage.jsx
SpeakingDiagnosticAdminPage.jsx
EEARS speaking diagnostic progress 07
Notes: Local source files were changed in reservation-backend/services and reservation-frontend/src/pages.

## Slide 8
Status at end of day
Verification and next work
Check | Result | Meaning
Backend syntax | Passed | Both speaking services parse correctly
Frontend build | Passed | Vite production build completed
Smoke tests | Passed | Read-aloud and open-response evidence fields produce values
Next decisions
Select the production aligner
MFA or another local forced aligner must return word timings, and preferably phones.
Collect teacher ratings
Use the expanded CSV to estimate reliability and feature-human correlation.
Calibrate scoring weights
Replace pilot weights after enough human-rated samples are available.
EEARS speaking diagnostic progress 08
Notes: Validation commands: node --check services/speakingDiagnosticService.js; node --check services/speakingForcedAlignmentService.js; npm run build in reservation-frontend; two smoke tests for buildAutomatedAnalysis.